Russell Anderson / [Version 1.6]

American Video Game Company
Software Project Proposal
Customer Relationship Management System

Contents

# Introduction
Provide a brief introduction to the proposed system. This section should be no longer than one paragraph.
Our team has reviewed the requirements provided by American Video Game Company (from now on referred to as: ‘(the) client(s)’) and feel confident we can deliver a solution which will solve the business issues the client is currently facing. The system we are proposing will significantly improve the internal operations of the client by providing a central platform to manage existing and potential clients, reporting, sales tracking, opportunity management among other critical business requirements. The CRM we would like integrate with the client’s existing system is a combination of two platforms: Hubspot and Intercom. We have used these products in the past and are certain they would be able to fit right into the client’s existing system while solving all the hurdles the c

# A.1. Purpose Statement
The purpose of this document is to serve as a proposal of how our team will implement the optimal solution by breaking the project down
# A.2. Overview of THE PROBLEM
AVGC has experienced significant sales increase over the past two years and have outgrown their current methods for managing existing CRM system. Their current environment is a mix of out-dated custom built tools in spreadsheet programs, other database management systems and various manual processes.
# A.3. Goals and Objectives
When the integration is complete, we expect to provide the client with a web based CRM solution that will allow for the better management of business
# A.4. Prerequisites
Outline any aspects that need to be in place prior to the design, development, and implementation of the project proposed in this document. Be sure to be clear and concise for all listed prerequisites. Also, clearly outline why each prerequisite is needed.
Note: If no prerequisites are needed, include a paragraph justifying why there are no prerequisites.
Number	Prerequisite	Description	Completion Date

# A.5. Scope
Provide a brief overview of what the proposed solution will cover and what the proposed solution will not cover. It is important to set clear boundaries for the project.

IN SCOPE:
- A CRM system to handle all internal business organization
- Integration of new CRM into existing infrastructure
- Training to all relevant personnel
OUT OF SCOPE:

# A.6. Environment
Describe the IT and hardware environments that the solution will be deployed in.

# Requirements
Provide a brief introduction on requirements. You may select the correct subsections that match the needs of your solution and the key requirements that you identified from the profile document.
For an organization as large and complex as the client’s, it is no surprise they have many different and challenging requirements for a system as crucial as this one. We plan to address five distinct requirements within the business, user, and functional requirements fields. We will focus on streamlining the processes of contact management and sales tracking, identifying and creating unique data types for the client’s users and finally demonstrating how we will use Hubspot to create standard or custom reports and tools for order management in the function requirements section.
# Business Requirements
Provide a brief introduction to the business requirements for the proposed system.
Contact Management:
Hubspot provides a very easy to use and intuitive way to manage contacts. The system allows simple creation, editing, and deletion (all at the approval of, if necessary, by superior roles) of a contact as well as the ability to filter contacts based on customizable parameters. Hubspot allows for contacts to be entered partially and provides the ability to flag these contacts appropriately. The system lets the users define contacts as necessary and provides the ability to let contacts be defined as a singular businesses with sub-contacts within that overarching entity. If a contact already exisits, the system will notify users upon contact entry or creation.
Sales Tracking
# User Requirements
Provide a brief introduction to the user requirements for the proposed system.
Data Types
# Functional Requirements

Reporting
Order Management:
We have determined the client’s existing ordering platform will integrate with Hubspot, which will greatly expand the number of existing features. A suite of tools will allow the client’s users to accurately track orders going out to customers as well as take orders with the simple click of a button. The system will also provide order tracking number to the client’s customers as well as the ability to take order
# SOFTWARE DEVELOPMENT METHODOLOGY
The company has selected the waterfall software development methodology for this project. Examine the waterfall methodology and compare it to other software development methodologies (e.g., Agile). Include a brief introduction to the development process as well.
Note: All subsections are required. Refer to the requirements section and rubric section of the assessment for additional information.
The waterfall method is not often used as much these days as other methodologies like Agile, however, we agree with the client that the waterfall method will be the best suited for this particular project. The waterfall method which is simple and easy to use, works as a series of steps in which only when step is complete, the next step of the process begins; much like when water falls into a bucket and the bucket fills, overflows, then spills water into the bucket below it and so on. The requirements and expectations have been provided to our team beforehand, highlighting another situation where using the waterfall can be preferred.

# Advantages of the waterfall method
Describe the advantages of the waterfall methodology and how they will benefit this project.
The main advantages of the waterfall methodology in this case is the requirements are clearly defined before the project starting and the expectations are unambiguous. Furthermore, we do not anticipate the requirements to vary much from how the client has already defined them as well as we have been given loose time restraints for project completion. Finally, our team has years of expertise in providing similar solutions for our clients and we know what it takes to deliver and we are confident we can exceed their expectations.
# DisAdvantages of the waterfall method
Describe the disadvantages of the waterfall methodology and how they may hinder this project.
One of the primary disadvantages of the waterfall methodology is the difficulty involved in going back to previous steps to make changes once they are already complete. This rigidity will not be lost on the clients project, our team will take the proper precautions through requirement analysis to verify the feasibility of the clients requests and ensure they are completed in sequential order, all but eliminating the need to return to previous steps to make unforeseen or unplanned changes. Another hindrance we expect to face with the waterfall approach is the fact the system will not be available until project completion(source), which can be a roadblock when users could be getting acquainted with the system early before it goes live.
# Advantages of THE AGILE METHOd
Describe the advantages of a different methodology and how they will benefit this project.
One of the primary strengths of the Agile method is it’s ability to be adaptive. For example, if some critical requirements were to change as the project was moving forward, the waterfall methodology would not allow for going back and making revisions while the Agile method does. The agile method also encourages a lot of communication between the project team and customer which can be useful for clarifying details of requirements of providing feedback to project progress. The agile method also uses the technique of sprints, which are short bursts of development time to deliver a specific feature or set of features, essentially breaking the project down to smaller, more manageable units.
# disAdvantages of the Agile Method
Describe the disadvantages of a different methodology and how they may hinder this project.
The essential drawback of using the Agile method for this particular case is our team is proposing a CRM system that is a combination of already existing tools, in other words, a solution using customizable/commercial off-the-shelf (COTS) products to implement the system. If we were to be building a brand new proprietary system, Agile would be a much better fit because it uses the philosophy of designing, building, then testing in short cycles which will not be necessary for this specific scenario since we already have clearly defined requirements and will adhere to a strict step by step plan for implementing this project.
# best SUITED
Describe why the waterfall methodology is the best software development methodology for this project
While it may not be perfect, the waterfall methodology provides the best path for success with this particular project. The client has given us detailed information for the requirements which we have been able to organize, prioritize and analyze further, eliminating the need to go back make changes. We will leverage one of the waterfall methods main strengths: using a strict step-by-step approach, we will successfully build the clients vision into a simple and intuitive system. We bring a wealth of knowledge of experience to the table and our team has also been working with clients for years. We have implemented solutions much like this one, where software meets business intelligence, for our dozens of satisfied clients.

# Design
Provide a brief overview of the proposed design.
Note: These subsections may be copied, rearranged, and modified to fit the needs of the solution. At least two visual representations of your design need to be present.
# Storyboard or Flowchart (Change title to fit needs)
Provide a storyboard or flowchart of the application.

Figure 1: Sample Storyboard

# UML Diagram (Change title to fit needs)
Provide a set of UML diagrams that cover the proposed solution. This can include but is not limited to class diagrams, database diagrams, and use case diagrams. Also, ensure that all diagrams are clearly discussed and noted.

Figure 2: Sample Database

# GUI (Change title to fit needs)
Provide a mock-up of the proposed GUI forms that will be used in the proposed solution. Also, clearly indicate where the GUI components point inside the application.

Figure 3: Hubspot GUI Mock-up
GUI Control Mapping
ID	Control	Property	Data Source
1	Textbox	On application open text = “” or null	NA
1	Textbox	On click of button text = “Hello World”	Internal Variable
2	Button	On click change text of textbox 1 to “Hello World”	Internal Variable
3	Form	Text= “Hello World”

# Testing
Provide a brief introduction to the proposed testing solution. The tests need to be from 3 completely different functionality aspects. Testing the same aspect with slightly different criteria is not acceptable.
**Note: Add and remove subsections as needed to cover all the testing needs.
# Testing Type (change name to fit your needs)
Provide a brief introduction paragraph.
# Test Name 1
Requirement to be tested
Preconditions: Conditions that must be present before test case can successfully run
Steps: The steps the tester must execute to test the feature.
Expected results: Expected results and any side effects such as updating a database, writing to a file, etc.
Pass/Fail: Mark whether the test case passed or failed. The results can be compiled and used to determine if the application is ready for delivery/release.

# Test Name 2
Requirement to be tested
Preconditions: Conditions that must be present before test case can successfully run
Steps: The steps the tester must execute to test the feature.
Expected results: Expected results and any side effects such as updating a database, writing to a file, etc.
Pass/Fail: Mark whether the test case passed or failed. The results can be compiled and used to determine if the application is ready for delivery/release.

# Test Name 3
Requirement to be tested
Preconditions: Conditions that must be present before test case can successfully run
Steps: The steps the tester must execute to test the feature.
Expected results: Expected results and any side effects such as updating a database, writing to a file, etc.
Pass/Fail: Mark whether the test case passed or failed. The results can be compiled and used to determine if the application is ready for delivery/release.

# Sources
Note: See the sources section in the requirements and rubric. If you did not use any outside sources, you may delete this section.
https://lvivity.com/waterfall-model
https://community.hubspot.com/t5/CRM/2019-UI-Update-Unintended-Byproduct-Side-Panel-Now-Resets-In-CRM/td-p/249818 (dashboard mock-up inspiration)
https://wireframe.cc/zW0jIE (actual dashboard mock-up)